## Slide 1
Planning Commission Presentation
BUCKINGHAM ELEMENTARY REPLACEMENT SCHOOL
8.12.2026

## Slide 2: AGENDA
Project Schedule
Planning Process Overview
Site & Floor Plan Review
Renderings & Exterior Animation
Introduce Construction Manager

## Slide 3: SCHEDULE
Feasibility Study | 2022
Educational Specifications & Programming | 2023
Conceptual Planning Committee | April – June 2023
Schematic Design | January – April 2025
May 20: Board of Education Presentation & Approval
June 5: Town of Berlin Project Review Kickoff
June 17: Worcester County Commissioners Approval
Design Development | May – October 2025
September 17: Staff Presentation
October 15: Conceptual Planning Committee Update
October 27: Community Presentation @ BES
Construction Documents | November 2025 – June 2026
Approvals & Bidding | July 2026 – February 2027
August 2026: 100% Bidding Documents
October 2026: Bid Opening
November 2026: Board of Education Approval
December 2026: Worcester County Commissioners
February 2027: IAC / State Contract Approval
Construction Phase | Spring 2027 – Fall 2029
PLANNING
DESIGN
BUILD
2022 - 2023
2025 - 2026
2027-2029

## Slide 4: SCHEDULE
Feasibility Study | 2022
Educational Specifications & Programming | 2023
Conceptual Planning Committee | April – June 2023
Schematic Design | January – April 2025
May 20: Board of Education Presentation & Approval
June 5: Town of Berlin Project Review Kickoff
June 17: Worcester County Commissioners Approval
Design Development | May – October 2025
September 17: Staff Presentation
October 15: Conceptual Planning Committee Update
October 27: Community Presentation @ BES
Construction Documents | November 2025 – June 2026
Approvals & Bidding | July 2026 – February 2027
August 2026: 100% Bidding Documents
October 2026: Bid Opening
November 2026: Board of Education Approval
December 2026: Worcester County Commissioners
February 2027: IAC / State Contract Approval
Construction Phase | Spring 2027 – Fall 2029
PLANNING
DESIGN
BUILD
2022 - 2023
2025 - 2026
2027-2029

## Slide 5: SCHEDULE
Feasibility Study | 2022
Educational Specifications & Programming | 2023
Conceptual Planning Committee | April – June 2023
Schematic Design | January – April 2025
May 20: Board of Education Presentation & Approval
June 5: Town of Berlin Project Review Kickoff
June 17: Worcester County Commissioners Approval
Design Development | May – October 2025
September 17: Staff Presentation
October 15: Conceptual Planning Committee Update
October 27: Community Presentation @ BES
Construction Documents | November 2025 – June 2026
Approvals & Bidding | July 2026 – February 2027
August 2026: 100% Bidding Documents
October 2026: Bid Opening
November 2026: Board of Education Approval
December 2026: Worcester County Commissioners
February 2027: IAC / State Contract Approval
Construction Phase | Spring 2027 – Fall 2029
PLANNING
DESIGN
BUILD
2022 - 2023
2025 - 2026
2027-2029

## Slide 6: SCHEDULE
Feasibility Study | 2022
Educational Specifications & Programming | 2023
Conceptual Planning Committee | April – June 2023
Schematic Design | January – April 2025
May 20: Board of Education Presentation & Approval
June 5: Town of Berlin Project Review Kickoff
June 17: Worcester County Commissioners Approval
Design Development | May – October 2025
September 17: Staff Presentation
October 15: Conceptual Planning Committee Update
October 27: Community Presentation @ BES
Construction Documents | November 2025 – June 2026
Approvals & Bidding | July 2026 – February 2027
August 2026: 100% Bidding Documents
October 2026: Bid Opening
November 2026: Board of Education Approval
December 2026: Worcester County Commissioners
February 2027: IAC / State Contract Approval
Construction Phase | Spring 2027 – Fall 2029
PLANNING
DESIGN
BUILD
2022 - 2023
2025 - 2026
2027-2029

## Slide 7: CONCEPTUAL PLANNING COMMITTEE
CPC Meetings
- April 12, 2023
- May 4, 2023
- May 16, 2023
- June 8, 2023
October 15, 2025 (Recap after project hold)
1
2
3

## Slide 8: CONCEPTUAL PLANNING COMMITTEE
 | OPTION 1 | OPTION 2 | OPTION 3
Separate Bus/ Car loop |  |  | 
Pedestrian Path |  |  | 
Proximity to Neighbors |  |  | 
School Proximity to Fields |  |  | 
Constructability |  |  | 
Temporary Parking/ Drop Off |  |  | 

## Slide 9: SITE PLAN
WEST STREET
BUCKINGHAM RD.
MAIN STREET
BUS
PARKING
PLAY
COURTYARD
NEW BUCKINGHAM
ELEMENTARY SCHOOL
CAR STACKING
ENTRY
BUS ENTRY
EXISTING SCHOOL

## Slide 10: SITE PLAN
WEST STREET
BUCKINGHAM RD.
MAIN STREET
BUS ENTRY
BUS
PARKING
PLAY
COURTYARD
NEW BUCKINGHAM
ELEMENTARY SCHOOL
FIELDS

## Slide 11: SITE PLAN
WEST STREET
BUCKINGHAM RD.
MAIN STREET
BUS
PARKING
PLAY
COURTYARD
NEW BUCKINGHAM
ELEMENTARY SCHOOL
BUS ENTRY
PLAYGROUND

## Slide 12: SITE PLAN
BUS ENTRY
BELL
TOWER
TERRACED LAWN
WEST STREET
BUCKINGHAM RD.
MAIN STREET
BUS
PARKING
PLAY
COURTYARD
NEW BUCKINGHAM
ELEMENTARY SCHOOL

## Slide 22
65 cars queued on site 10 cars queued on s. main street

## Slide 23
105 space proposed queue = 61.5% increase in storage

## Slide 24: FLOOR PLAN
FIRST FLOOR
SECOND FLOOR
LEGEND
KEYPLAN
BUS ENTRY
MAIN ENTRY
KINDERGARTEN
ADMIN. / HEALTH
PK 3 & 4
3RD GRADE
2ND GRADE
4TH GRADE
GYM
CAF.
MUSIC
MEDIA
ART
1ST GRADE
FIRST FLOOR – 69,473 S.F.
SECOND FLOOR – 21,364 S.F.
TOTAL = 90,837 S.F.

## Slide 25: FLOOR PLAN
LEGEND
KEYPLAN
FIRST FLOOR PLAN – AREA A
BUS ENTRY
MAIN ENTRY
GYMNASIUM
CAFETERIA
JUDY
CENTER
KITCHEN
BIKE
RACKS
SERVICE ENTRY
COMMUNITY
HEALTH

## Slide 26: FLOOR PLAN
LEGEND
KEYPLAN
FIRST FLOOR PLAN – AREA B
ART
1ST GRADE
MONUMENTAL STAIR
ART
STEAM
PLAY
1
1
1
1
1

## Slide 27: FLOOR PLAN
LEGEND
KEYPLAN
FIRST FLOOR PLAN – AREA C
KINDERGARTEN
PK 3 & 4
MEDIA
COURTYARD
PRE-K PLAY
MONUMENTAL STAIR
K
K
K
K
K
PK3
PK3
PK3
PK3
PK4
PK4
PK4
PK4

## Slide 28
LEGEND
KEYPLAN
FLOOR PLAN
3RD GRADE
2ND GRADE
4TH GRADE
3
3
3
3
3
4
4
4
4
SECOND FLOOR PLAN – AREA B
4
2
2
2
2
2
SECOND FLOOR PLAN – AREA C

## Slide 29
BUILDING EXTERIOR

## Slide 30: BERLIN CONTEXT DERIVING TONES, TEXTURES, & FORM FROM THE LOCAL VERNACULAR

## Slide 31
SITE AXON
UNIQUE PROPERTY FEATURES
TOPOGRAPHY
NEIGHBORHOOD ACCESSIBILITY
3 STREETS / 3 FRONTS

## Slide 32
EXTERIOR
FOCUS AREAS

## Slide 33
WEST ST. – CAR DROP OFF

## Slide 34
WEST ST. – CAR DROP OFF

## Slide 35
WEST ST. – CAR DROP OFF

## Slide 36
MAIN ST. – BUS DROP OFF CANOPY

## Slide 37
MAIN ST. – BUS DROP OFF

## Slide 38
MEDIA CENTER / 2 STORY WING

## Slide 39
MEDIA CENTER / 2 STORY WING

## Slide 40
INTERIOR
FOCUS AREAS

## Slide 41
WELCOME – entry

## Slide 42
WELCOME – entry from bus door

## Slide 43
GATHER - cafetorium

## Slide 44
GATHER - cafetorium from lobby

## Slide 45
GATHER – cafetorium/gym from serving area

## Slide 46
GROW – classrooms and corridors
K
PRE-K 3 & 4
1st
2nd
4th
3rd
MAIN STAIR

## Slide 47: CPTED Principles
Crime Prevention Through Environmental Design
Multi-disciplinary approach of crime
prevention utilizing site and architectural
design, and the management of the
built and natural environments.
Focus on reducing opportunities
for crime, deterring offender decisions
preceding criminal acts and building a
sense of community to gain territorial
control, reduce crime and minimize
fear of crime.

## Slide 50
ANIMATION

## Slide 51
ENHANCED SAFETY MEASURES
PHYSICAL | TEMPORARY PARTITIONS, SAFETY BARRIERS, FENCES

## Slide 52
ENHANCED SAFETY MEASURES
VISUALLY ENGAGING SAFETY BARRIERS

## Slide 53
CONSTRUCTION PHASE 1
TEMPORARY SITE IMPROVEMENTS
STARTING SPRING 2027
WEST STREET
BUCKINGHAM RD.
MAIN STREET
EXISTING SCHOOL, PARKING, CAR
DROP-OFF AND BUS CIRCLUATION REMAINS IN PLACE
WEST ST. IS WIDENED FOR NEW ENTRY
TEMPORARY PARKING AND ROADS CONSTRUCTED IN ADVANCE OF
FALL 2027 SCHOOL START
TEMPORARY UTILITY CONNECTIONS
TEMPORARY SWM, SEDIMENT & EROSION CONTROL
CONSTRUCTION

## Slide 54
CONSTRUCTION PHASE 2
REPLACEMENT SCHOOL CONSTRUCTION
STARTING FALL 2027
WEST STREET
BUCKINGHAM RD.
MAIN STREET
EXISTING SCHOOL REMAINS IN PLACE
TEMPORARY PARKING AND CAR DROP-OFF LOOP VIA NEW WEST STREET ENTRANCE
NEW BUILDING UNDER CONSTRUCTION
TEMPORARY BUS DROP-OFF WITH NEW SIDEWALK ALONG BUCKINGHAM RD.
TEMPORARY SWM, SEDIMENT & EROSION CONTROL
CONSTRUCTION

## Slide 55
CONSTRUCTION PHASE 3
REPLACEMENT SCHOOL COMPLETE
STARTING JUNE 2029
WEST STREET
BUCKINGHAM RD.
MAIN STREET
EXISTING SCHOOL DEMOLISHED
NEW SCHOOL COMPLETE FOR SUMMER 2029 TO OCCUPY BY FALL
NEW BUS LOOP AND CAR DROP-OFF LOOP COMPLETE
TEMPORARY PARKING LOT REMAINS AS FINAL PARKING LOT (UNDER EXISTING BUILDING) IS COMPLETED
TEMPORARY SWM, SEDIMENT & EROSION CONTROL
CONSTRUCTION

## Slide 56
CONSTRUCTION PHASE 4
FINAL SITE COMPLETION
END OF 2029
WEST STREET
BUCKINGHAM RD.
MAIN STREET
FINAL SITE FIELDS AND PARKING ARE COMPLETED
FINAL SWM COMPLETED
FINAL PARKING LOT COMPLETED
CONTRACTOR DEMOBILIZED
CONSTRUCTION